# Highlights

Why This Matters

Current contract entry practices typically assign only one NAICS code per contract, which prevents accurate industry classification for “wide” agreements that cover multiple services.

Assigning only one NAICS code per contract therefore significantly limits service- or industry-specific queries. The results of such queries inevitably include false positive results, miss contracts, and require additional manual filtering based on implicit knowledge of contract data.

Although the NAICS2 field was created to mitigate these issues, its effectiveness in solving the problem has been limited for two reasons. Firstly, without clear operational standards for use, DRS often defaults to single-code classification. Secondly, even if the field was used consistently, a maximum of two codes is insufficient to capture the breadth of services covered by “wide” contracts.

Decision Requested

Approve repurposing the NAICS2 field to store multiple semicolon-delimited NAICS codes per contract. Implementation requires 4-6 weeks: finalize handbook, update validation rules, conduct staff training, and establish quarterly QA.

System-Wide Impact Analysis

A random sample of 50 contracts from 6,034 records entered in 2025 found that 26% cover more than one distinct industry. Extrapolating: approximately 1,570 records annually require multiple NAICS codes.

A pilot of three coders classifying 10 public-sector contracts found that the system captures 84% of identifiable services on average. Core government services (roads, utilities, police, fire) showed 92–100% coder agreement.

Costs and Benefits

|  | Annual Hours |
| --- | --- |
| Classification time added (gross) | +117.5 hours/year |
| Query/filtering time saved | -4 to -8 hours/year |
| Net annual impact | +110.5–115.5 hours/year (0.7 hours/staff/week) |
|  | Non-Quantifiable Benefits |
| Strategic benefits that are difficult to quantify offset the increased classification time but are excluded from cost-benefit analysis. | - New analytic capability for industry/service-level queries - Reduced dependence on institutional knowledge |

Residual Risks

- General support roles (mechanics, custodians, technicians) show more variation (44–67%) than core services (92–100%). These queries should use SOC job codes, not NAICS industry codes.

- Pre-implementation records retain-single code classification.

Recommendation

Approve NAICS_All implementation. Net annual cost is modest relative to enabling service-level query capability that does not currently exist.

TO: Contracts Team

FROM: Will Mayer

DATE: February 4, 2026

SUBJECT: Database-Wide Multi-Industry NAICS Classification (NAICS_All)

# Purpose

This memo recommends repurposing the NAICS2 database field to enable multi-industry classification for “wide” contracts covering several distinct services. The proposed system, NAICS_All, stores multiple semicolon-delimited NAICS codes per contract, enabling service-level queries that are currently impossible.

Decision Requested: Approve implementation of NAICS_All.

# Background

The Problem: Single-Code Classification

Current practice assigns one NAICS code per contract, even when agreements cover multiple distinct services. A contract covering roads, sewers, and parks is classified under a single industry, and the rest are invisible to NAICS queries. Researchers must manually filter results or rely on institutional knowledge of contract data to find relevant records.

Classifying the industry of public works departments (PWDs) is uniquely challenging under the single-code classification system, as workers under PWD contracts are typically engaged in several distinct production processes. Contracts covering public sector employers vary in their width but can range from covering a specific division of the PWD (e.g., highway workers only,) to covering all PWD employees, or even wider, covering the entire city government.

To address the single-code problem as it relates to the public sector, the Data and Contracts team developed internal shorthand to represent the industry of public works departments (PWDs). Because classifying each PWD contract under general government support codes would have been uninformative, the team decided to bucket PWDs based on the primary focus of workers covered by the contract. If the workers under the contract primarily cover road maintenance, DRS assigns NAICS 926120: Administration of Transportation Programs. If the workers primarily support other public infrastructure (like sewers, water distribution, or building maintenance,) then DRS assigns 926130: Administration of Utilities Programs.

While this shorthand is more informative than classifying all PWDs under catch-all government support codes, deviating from the official definitions of NAICS codes introduces false positives in query results. Namely, if we use NAICS 926120 to represent both “public works departments primarily focused on roads” and “administration of public transportation,” as the code is officially defined, then queries for public road maintenance contracts necessarily includes employers that fit the official definition, but not our internal definition of the code, like airports, port authorities, and highway tollbooth operations. Analysis of 967 records classified under our internal “road maintenance” convention (NAICS 926120) revealed at least 15% false positive results.

Public and Private Sector Concepts

The system applies similar, but distinct, conceptual frameworks to public and private sector contracts.

For private sector contracts, multiple codes are required when the workers under the contract perform roles in support of distinct industries. For example, a contract covering pasteurizers and truck drivers at a dairy production plant would receive codes for both production and distribution of dairy products.

In the public sector, multiple codes are required when the workers under the contract perform roles in support of distinct public services. Because the ultimate “industry” of a public works department is the public administration of infrastructure, DRS should instead use operational codes which describe the nature of the work performed. For example, a contract covering road maintainers and groundskeepers at a city public works department would receive codes for both road maintenance and landscaping services.

Under NAICS_All, both private and public sector contracts are classified with codes for each distinct industry/service covered by workers under the contract. The distinction is: for the public sector, DRS should use operational codes to describe each distinct public service supported by workers under the contract, while for the private sector, DRS should use operational codes to describe each distinct industry supported by workers under the contract.

Why NAICS2 Has Not Solved This Problem

The NAICS2 field already exists but is insufficient to solve this problem for two reasons:

- Infrequent use: Staff lack operational guidelines on how to use NAICS2. Only 500 of 6,015 records entered last year (8.3%) use the field, though approximately 26% of contracts would benefit from multi-code classification.

- Structural limitation: Even with consistent use, the two-code cap is insufficient. Training exercise data shows coders identified 5–8 distinct NAICS sectors on average per county-wide CBA. A two-code maximum cannot capture contracts covering roads, water, sewer, police, and parks.

Key Terms

- PWD: Public Works Department. Often “wide” contracts covering multiple services. Approximately 500 contracts entered/year (8.4% of volume).

- Wide contract: a contract covering several distinct services that would benefit from multi-code classification.

# Principal Findings

Finding 1: Problem Scope

To estimate how many contracts require multi-code classification, we drew a random sample of 50 contracts from all 6,034 records entered in 2025. Each was manually coded as either “single-code sufficient” or “several codes needed.”

|  | Count | Percentage |
| --- | --- | --- |
| Single-code sufficient | 37 | 74% |
| Several codes needed | 13 | 24% |

Extrapolating from these results: 26% of 6,034 contracts entered annually yields approximately 1,570 multi-code contracts/year. Of these, 500 are PWD contracts (for which detailed timing data exists); the remaining 1,070 are non-PWD multi-code contracts.

Finding 2: NAICS_All Captures 84% of Services (vs. 1 Under Status Quo)

A pilot evaluated the proposed system with three coders independently evaluating ten contracts. Results indicate that under NAICS_All, industry queries will capture approximately 84% of covered services on average. Under the status quo, exactly one service is findable per contract, regardless of how many services the contract covers.

Finding 3: Reliability Varies by Service Type

The 84% capture rate decomposes by service category:

|  | Coder Agreement | Interpretation |
| --- | --- | --- |
| Core government services (roads, utilities, police, fire) | 92–100% | High reliability; use NAICS queries |
| General support roles (mechanics, custodians, technicians) | 44–67% | Use SOC job codes instead |

The variation in agreement for general support roles has limited practical impact, as NAICS classifies industries, not occupations. Researchers targeting specific job titles (e.g., “auto mechanics”) are better served by querying SOC codes, which directly classify occupations. For industry-level queries, the appropriate use case for NAICS codes, coder agreement is near-perfect.

Finding 4: Eliminate Systematic False Positives in PWD Queries

Under NAICS_All, codes are assigned according to official NAICS definitions rather than internal shorthand. Public road maintenance is classified under 237310 (Highway, Street, and Bridge Construction), while port authorities receive their correct codes. This eliminates the 10-15% false positive rate currently embedded in query results.

# Cost-Benefit Analysis

Classification Time

NAICS_All requires additional upfront classification time for multi-code contracts. Using PWD contracts as a representative sample (timing exercise pilot results):

- Narrow contracts (single service): 1–5 minutes (vs. 30–90 seconds under the status quo)

- Wide contracts (several services): 5–10 minutes (vs. 30-90 seconds under the status quo)

Applying the 4.5-minute average increase to all multi-code contracts:

| Contract Category | Volume | Time Added | Annual Hours |
| --- | --- | --- | --- |
| PWD contracts | 500/year | 4.5 min/contract | +37 hours/year |
| Non-PWD multi-code contracts | 1,070/year | 4.5 min/contract | +80 hours/year |
| Gross classification time | 1,570/year | – | +117.5 hours/year |

Query and Filtering Time Saved

Salesforce case history shows users run approximately 12 PWD-related queries per year. Under the current system, each query requires 10–20 minutes of manual cleanup to filter false positives. Under NAICS_All, cleanup drops to approximately 2 minutes of spot-checking.

| Query Category | Volume | Time Saved/Query | Annual Hours |
| --- | --- | --- | --- |
| PWD queries | 12/year | 8–18min/query | 1.6–3.6 hours/year |
| Non-PWD industry queries (estimate) | – | – | 2–4 hours/year |
| Total query time saved | – | – | 4–8 hours/year |

|  | Hours/Year |
| --- | --- |
| Classification time saved (gross) | +117.5 |
| Query/filtering time saved | -4 to -8 |
| Net annual impact | +110.5–115.5 hours/year |

Distributed across the team, this represents approximately 0.7 added hours per staff member per week.

This estimate excludes benefits that are more challenging to quantify: quick lookups, multistep analyses requiring repeated queries, time saved by eliminating classification ambiguity, and reduced rework from misclassification.

# Residual Risks and Mitigations

Risk 1: Variation in General Support Roles

Coders show 44–67% agreement on general support roles (mechanics, custodians, technicians) compared to 92–100% for core government services. This variation stems from roles that could reasonably be attributed to several services. A mechanic might be classified under construction (supporting road crews), auto repair (city fleet maintenance), or facilities support.

Mitigation: This variation has limited practical impact because NAICS classifies industries, not occupations. Researchers targeting specific job titles should use SOC queries. For NAICS queries targeting general support roles, researchers should search multiple related code families and expect to capture 40–50% of relevant contracts. Recommended query templates are provided in Appendix C.

Risk 2: Historical Records Remain Single-Coded

Pre-implementation records will not be automatically enriched with multiple codes. A pre-implementation contract covering water, sewer, and road maintenance will remain classified under its original code unless manually updated.

Mitigation: When staff access older records for other purposes, they should reclassify opportunistically (adds 2–3 minutes per accessed contract). Gradual improvement occurs naturally over time. Often-accessed records will be updated sooner, rarely-accessed records may remain single-coded indefinitely.

If needed: a targeted reclassification project could backfill high-priority records (approximately 81–171 hours depending on scope). This can be evaluated if needs for historical analysis emerge.

# Recommendation

Approve implementation of NAICS_All. The net annual cost (~110–115 staff hours; 0.7 hours/staff member/week) is modest relative to the capability gained: service-level queries that do not currently exist, elimination of systematic false positives, and reduced dependence on institutional knowledge.

# Implementation Plan

Estimated timeline: 4–6 weeks

- Finalize classification handbook. Document when to assign multiple codes, standardized formatting, instructions for public employers, and decision rules for ambiguous cases.

- Update data entry validation rules. Configure NAICS2 field to accept semicolon-delimited values. Implement input validation.

- Conduct staff training (~2 hours). Cover handbook contents, demonstrate classification workflow, practice with sample contracts.

- Establish quarterly QA review. Sample newly classified contracts to monitor consistency and identify training needs.

# Appendix A: Methodology and Detailed Calculations

A.1 System Wide Extrapolation Methodology

Sampling approach:

- Population: 6,034 contracts added in calendar year 2025

- Sample: 50 contracts drawn at random

- Classification task: Code each contract as “single-code sufficient” or “several codes required”

- Result: 37 (74%) single code; 13 (26%) multi-code

Extrapolation:

- 26% * 6,034 = 1,569 multi-code contracts/year (rounded to 1,570)

- Of these, 500 are PWD contracts (from separate analysis of PWD volume)

- Remaining 1,070 are non-PWD multi-code contracts

A.2 Classification Time

Current state (PWD contracts):

- DRS reviews contract text to classify as 926120 or 926130

- Staff estimate: 30–90 seconds per contract

- Annual baseline: 60 seconds * 495 contracts = 8.25 hours/year

New state (timing exercise with DRS staff on sample contracts):

- Narrow contracts: 1–5 minutes (average ~3 minutes)

- Wide contracts: 5–15 minutes (average ~8 minutes)

- Assumed distribution: 50% narrow, 50% wide (based on sample review)

PWD Annual Calculation:

- Narrow: 248 contracts * 3 min = 12.4 hours/year

- Wide: 248 contracts * 8 min = 33.1 hours/year

- PWD gross: 45.5 hours/year

- PWD net increase: 45.5 – 8.25 = 37.25 hours/year (rounded to 37)

System-Wide Extrapolation

- PWD: +37.25 hours/year

- Non-PWD: 1,070 contracts * 4.5 minutes added = +80.25 hours/year

- Gross system wide: +117.5 hours/year

A.3 Query Time Savings

- Salesforce case history for PWD-related queries: ~12 requests/year

  - Examples: 4 road maintenance unit requests, 7 wage comparison studies, 2 sewer authority samplings

- Per-query time comparison:

  - Current: 10–20 minutes manual cleanup

  - New: ~2 minutes spot checking

  - Savings: 8–18 minutes/query

- Annual savings:

  - PWD: 12 queries * 8–18 minutes = 1.6–3.6 hours/year

  - Non-PWD: 2–4 hours/year (rough estimate)

  - Total: 3.6–7.6 hours/year

A.4 Sensitivity Analysis

If the actual distribution of PWD skews toward wide contracts (e.g., 70% wide vs. 50% assumed), annual classification time would increase to approximately 55–60 hours for PWD records alone (increased from 37 hours). Conversely, if more contracts are narrow, costs would be lower. The 50/50 assumption is a rough estimate based on sample review during the timing exercise and initial project scope analysis.

# Appendix B: Training Exercise Methodology and Results

B.1 Exercise Design

Participants: Three coders working independently

Sample: 10 contracts selected for varying classification difficulty

Procedure:

- Round 1: 7 contracts classified with general guidance

- Round 2: 3 contracts classified with detailed handbook and feedback from Round 1

B.2 Analytical Methodology

For each contract, we computed the union of all NAICS prefixes assigned by any coder. If at least one coder found a service, we treated it as present in the contract. This is a conservative methodology that includes services that are generally ambiguous. Capture rates likely understate performance on clearly identifiable services.

For each coder, we calculated the fraction of the union they captured. In other words: “If a service exists in a contract, what is the probability that a single coder finds it?”

B.3 Key Results

Per-coder capture rate:

- Average: 84%

- Range: 78–90% (reflecting task difficulty rather than individual skill differences)

Capture rate by service type:

- Core government services (roads, utilities, police, fire): 92–100%

- General support roles (mechanics, custodians, technicians): 44–67%

Effect of process design:

- Round 1 (role-level coding): 48.2% agreement

- Round 2 (service-level coding with improved handbook): 94.4% agreement

- Improvement: 46 percentage points

Limitations

These findings are based on ten contracts and three coders. Key uncertainties include:

- Sample size: ten contracts cannot fully predict production performance. 95% CIs are relatively wide.

- Coder attention: coders worked carefully with time to review. Production coding under time pressure might show lower capture rates.

- Generalization: results are limited to PWD contracts; other types of contracts may show different agreement patterns

Despite these limitations, the core finding is robust: even if imperfect, coding multiple services will capture more than only coding one. Even if production capture rates are lower than 84%, the improvement over the status quo (exactly one findable service) is substantial.

# Appendix C: Recommended Query Approaches

Based on our testing, these search strategies minimize the risk of missing contracts. Public sector queries should always be run with Trade = PSD001 to exclude private sector contractors performing similar work.

C.1 Core Government Services (high reliability; use NAICS)

| Query Topic | NAICS Query | Notes |
| --- | --- | --- |
| Road construction | 237310 | Road maintenance is consistently coded |
| Police protection | 922120 | Police protection is consistently coded |
| Fire protection | 922160 | Fire protection is consistently coded |
| Water and sewer | 2213xx OR 237xxx | Includes utility system construction codes to ensure capture of “Other Heavy and Civil Engineering” |

C.2 General Support Roles (consider SOC queries first; if NAICS needed, search multiple families)

| Query Topic | NAICS Query | Better Alternative |
| --- | --- | --- |
| Building and facilities work | 236xxx OR 561xxx OR 237xxx | SOC codes for specific occupations (i.e., 49-9071; 37*, etc.) |
| Fleet and mechanics | 237xxx OR 811xxx | SOC codes for auto mechanics, service technicians (i.e. 49-30*, etc.) |
| All infrastructure work | 237xxx OR 238xxx OR 221xxx OR 561xxx | Broad capture; expect manual filtering |

“OR” searches (looking for multiple code families) are essential for general support services because NAICS classifies industries, not occupations. For queries targeting specific job titles, SOC codes provide more reliable results.